## Slide 1: CodeUp Project
Dejan Kosanovic 506/15
Ivan Lausevic 119/15

## Slide 2: Writing project specification
Work division:
  Both of us worked together on this phase for a whole day
Result of this phase was a 20ish MSWord document
What we liked about this phase:
  It made us ask questions and think about various project decisions in advance.
What we didn’t like about this phase:
  Reflecting back, we didn’t have enough knowledge to make these kinds of project decisions

## Slide 3: Writing a prototype
Work division:
  Mostly written by Ivan Lausevic
Result of this phase was a front-end implementation using HTML5/CSS3 that covered a reasonable amount of UI pages that will be presented to the user
What we liked about this phase:
  We didn’t have previous experience with HTML/CSS (believe It or not) so we learned a lot
What we didn’t like about this phase:
  We wish that somebody warned us that learning CSS/HTML and styling a Web App at least reasonably good takes time! It took us a whole two weeks to complete this phase.

## Slide 4: Modeling our application
Work division:
  Both on us worked on this phase for a good 3 or 4 days. We met at Ivan’s place to complete this phase. Sequence diagrams took us the most to complete. One guy would usually sketch the diagram on the paper while the other translated it to a UML diagram.
Result of this phase:
  A rather complex UML model that we didn’t feel particularly fulfilled about when we finished it. Whole phase felt like a waste of time.
What we DIDN’T liked about this phase:
  The idea is probably that once modeled, our app would be easier to implement. We do not find this to be the case. UML diagram was too complex and we didn’t really reflect back on it nor did it particularly guide us in the implementation. More then anything, we find it to be a strange idea that we can model something that we don’t know much about (this was our first course that did any Web Development).

## Slide 5: Implementation
Work division:
  Dejan took initiative and implemented a good part of the functionalities while Ivan was studying something else. This resulted in a strange situation where it took Ivan more time to read and understand Dejan’s code than it took Dejan to write a whole bunch of new code, etc. In the end, PHP was mostly written by Dejan while Ivan was trying to keep HTML/CSS up to date with all the new pages that needed to be written and also styled so that our application looked at least somewhat professional. Ivan Joined with the PHP code later on and made contributions to code quality by trying to refactor code and eliminate parts of the code that were repeating too much. Most functionalities were implemented by Dejan.

## Slide 6: Implementation
Result of this phase:
  Small but functional web app for uploading problem statements and solving them in one of the popular programming languages. Code got messy and we regreted our choice of implementing the app in bare PHP – we wish to rewrite the app in Laravel (popular PHP framework) in the future.
What we liked about this phase:
  We wrote our first Web App so we expect some things to be easier in the future because of our experience with this project. We feel that we learned a lot about Web development in general, TODOs, and common pitfalls that beginners encounter.

## Slide 7: Testing
Unfortunately, testing was mostly done in the browser; We would just see how app reacted to various kinds of inputs, events and so on.
We don’t feel that comfortable that our app will cope will all kinds of user input (especially malicious ones)
This is for sure an area that we need to improve on

## Slide 8: Documenting
Both of us were programming using the Atom editor which has all kinds of extensions and plug-ins. One of them was an auto-generated documentation comments.
This phase was mostly annoying as our team was not really a team( only 2 of us) and both of us revised each others code regularly to see what was new. Therefore, we didn’t really use documentation when we had a question but rather asked the author directly.

## Slide 9: Final words
We are happy that we got our hands dirty and learned a lot of new stuff during our work on this project…
But, we are also happy that this is over!
CodeUp Team out.